## Slide 1
Project Planning Methods
The Critical Path Method, Gantt charts, Activity bar charts, etc. are roughly equivalent.
These methods are best when:
• Model is updated regularly (e.g., monthly)
• The structure of the project is well understood
• The time estimates are reliable
• Activities do not share resources
[Critical Path Method is excellent for large construction projects.]