## Slide 1
Key Personnel
In computing, not all people are equal:
• The best are at least 5 times more productive
• Some tasks are too difficult for everybody
Adding more people adds communications complexity
• Some activities need a single mind
• Sometimes, the elapsed time for an activity can not be shortened.
What happens to the project if a key person is sick or quits?

## Slide 2
Start-up Time
On a big project, the start-up time is typically three to six months:
• Personnel have to complete previous projects (fatigue) or recruited.
• Hardware and software has to be acquired and installed.
• Staff have to learn new domain areas and software (slow while learning)
• Clients may not be ready.